National College of Information Technology (NACIT)

(Blantyre Campus)

Advanced Diploma in Computing (Level5DC)

Computing Project Proposal Document

Title: Sales and Inventory Management System for Entyre Limited Company

Name: FARAI MZUMARA

Student ID Number: P00205641

Email Address: mzkfaraimzk@gmail.com

Phone Number: 0981474654

Project Coordinator: Ms. Mwausegha

Project Supervisor: Mr. Banda

Table of Contents

1.	OVERVIEW	3

2.	THE AIMS, OBJECTIVES, SCOPE AND SYSTEM ARCHITECTURE	5

AIM	5

OBJECTIVES	5

1.	Investigating and Analyzing Current System:	5

2.	Designing the System:	5

3.	Developing the System:	5

4.	Testing and Implementing the System:	5

5.	Documentation:	5

SCOPE	5

Systems architecture	6

Tools for development	6

METHODOLOGY	6

Resources	7

3.	WORK BREAKDOWN STRUCTURE AND GRANT CHART	8

Work breakdown structure	8

GRANTT CHART	9

4.	References	11

# OVERVIEW

Established in 1994, Entyre Limited Malawi headquartered in Blantyre, with active branches in Lilongwe, Salima and Nkhotakota, operate with a staff team of less than 50 employees in every branch accommodating managers, accountant, mechanics, drivers and administrative. As being specialized in distribution and retail for Bridgestone and Firestone business solutions and its logistics and vehicle support services offered in tire products suited for multiple vehicles, including passenger cars, heavy agricultural machinery and trucks. Entyre Limited Malawi provides variety vehicle breakdown assistance that include; roadside repairs, towing, battery jump-starts and mechanical diagnostics. Along with tire sales, Entyre offers other services namely; fleet solutions, spare parts, wheel alignment, vehicle maintenance, tire fitting and balancing and tire solutions to improve their business operations. As of 2025 collaboration in the company, stakeholders existing of the founder, manager, accountant, technicians, suppliers and customers coming up with a chained network in supporting business operations and better customer relationship (Mangochi, 2025).

Entyre Limited's system, which consists of multiple crucial procedures, has been operated manually for many years. To seek automobile help and services, customers can reach the manager via phone, text message, or in-person at one of the company's locations. The manager gathers the necessary information, schedules a meeting, and verifies the time and place. The manager collects details regarding the location of the vehicle and the breakdown situation in order to provide breakdown services. On the appointed day, both the customer delivers their car to the garage for tire-related services or mechanics and technicians come to the customer's location to provide breakdown support. These services could involve towing the car, fixing old tires, installing new ones, and offering roadside assistance. After the service is finished, a manual invoice that lists all of the services rendered and related costs is created and given to the client. The consumer can pay with cash, bank transfers, or mobile payment apps like Mpamba and Airtel Money. To update the company's financial records, the accountant manually enters these transactions in an Excel spreadsheet. Finally, financial reporting is also completed by hand; the accountant must collect information from numerous handwritten bills and Excel sheets before creating summary reports. This process is challenging, slow and prone to human mistake. Inconsistent financial records and reporting delays are frequent outcomes. The company's capacity to plan, budget, and make wise decisions is limited by the inability to produce timely, accurate financial data due to a lack of automation.

Due to its dependence on human procedures, Entyre Limited's system has a number of serious issues. To conduct transactions, the business makes use of bank transfers, Excel spreadsheets, and mobile payment systems like Mpamba and Airtel Money. Financial transactions are time-consuming to record by hand, and human mistake is more likely to occur. The accuracy of financial records is threatened by the likelihood of inaccurate inputs, collisions, and data duplications that arise from daily data entry into spreadsheets. Furthermore, creating monthly or financial reports is a complex and disorganized procedure that involves manual reconciliation and verification, which frequently results in inaccurate computations and out-of-date data. Additionally, the business finds it difficult to keep a systematic eye on cash flow and expenses, which makes budgeting, financial planning, and strategic decision-making more difficult. Entyre Limited's capacity to anticipate and prepare for the future is limited by its inability to generate accurate and timely reports without access to real-time financial data. Because there is no integrated digital payment processing, handling cash still carries dangers. Finally, there is no systematic method to assess or enhance financial operations in the absence of a formal feedback mechanism, which makes it impossible to find and fix inefficiencies. Consequently, the business experiences a rise in financial mistakes and losses.

To effectively handle these problems, Entyre Limited Malawi's planned solution will automate crucial financial operations. All financial transactions will be automatically recorded in real-time, removing the need for human entry and lowering errors. The system will automatically create quotations and invoices to avoid billing problems and data duplication. While maintaining accuracy, automated financial reporting will speed up the creation of balance sheets and income statements. Better financial planning, budgeting, and decision-making will be facilitated by real-time cash flow and spending tracking. Timely access to financial data will be made possible by the system, allowing for better forecasting and quick report preparation. The hazards associated with managing cash will be decreased by integration with mobile payment providers. Finally and certainly not least, integrating a feedback mechanism will enable employees from many departments to offer ideas and insights for ongoing financial process improvement. All things considered, this method will lower the amount of human labor, improve financial accuracy, and provide Entyre Limited with quicker, more accurate reporting.

# THE AIMS, OBJECTIVES, SCOPE AND SYSTEM ARCHITECTURE

## AIM

The goal of this project is to create a web-based system that will take care of financial management tasks like keeping track of financial transactions, figuring out daily sales, issuing notifications when stock levels are low, and making detailed financial reports. The system aims to improve financial accuracy, reduce manual work, and provide structured insights for better decision-making.

## OBJECTIVES

### Investigating and Analyzing Current System:

- Collect information about how the current system works.

- Use the information you got to find major problems and areas where things may be done better.

- Look at existing systems that are similar to yours in terms of literature and technology.

### Designing the System:

- To store financial and inventory data, create a well-structured database architecture.

- To make navigation and usage easier, provide user-friendly interface designs.

- Create UML diagrams to illustrate the structure and behavior of the system.

### Developing the System:

- Use HTML, CSS, and JavaScript to implement frontend development.

- Using PHP and SQL to construct the backend for server-side processing and data storage.

- Develop key capabilities such as transaction logging, invoice generating, and stock monitoring.

### Testing and Implementing the System:

- Test each module separately to make sure it functions as planned

- Test the system's integration to make sure all parts function as a whole

- Deploy and put the system into use in a real-time setting.

### Documentation:

- Create a thorough user manual to assist users in efficiently using the system.

- Write a technical handbook for the system's developers and maintainers.

- Write a final report outlining the goals, development process, and features of the system.

## SCOPE

What the system will do:

- Register financial transactions

- Provide quotations

- Generate invoices

- Receive mobile payments

- Manage stock and inventory

- Calculate income statements

- Track stock movement and send notifications

- Generate financial reports for business analysis

What the system will not do:

- Manage non-financial operations of the business

## Systems architecture

### Tools for development

N-tier Architecture

HTML

CSS

JavaScript

Presentation:

PHP

App

Data

MYSQL

A typical N-tier architecture, which divides issues into discrete levels for improved administration and organization, is shown in the diagram above. Users interact with the Presentation Layer (HTML, CSS, and JavaScript) in their web browsers, which manages user input and visual presentation. This layer interacts with the server's Application Layer (shown by "App" and PHP), which handles request processing, the execution of essential business logic, and operation coordination. Lastly, the application layer securely stores and retrieves all application data from the Data Layer (MySQL), which serves as the persistent storage. Independent development, simpler scaling, and enhanced maintainability across many system components are made possible by this division.

# METHODOLOGY

Object oriented Methodology

Software is organized around reusable objects that include both data and behavior, according to the object-oriented methodology. This approach is preferred because it encourages a great deal of code reuse, making it simple to reuse components created for one system component or even for several systems, which boosts productivity and cuts down on development time. By ensuring that changes made to one part of the code are less likely to result in unexpected side effects or introduce bugs in other, unrelated parts of the system, Object-Oriented Methodology also significantly reduces the complexity of system maintenance. This reduces risks and streamlines ongoing development (Olagunju, 2024).

## Resources

Hardware requirements for system development has been illustrated below:

| resource | Description /usage | Specification |
| --- | --- | --- |
| 1. laptop | Used in coding, compiling, and testing the system and also temporary storage of project files. | 2gb RAM, 500gb Hard drive |
| - External Hard drive | Used for regular backups of the system, includes source code, databases, and project documentation. Important for data safety and recovery. | 1TB capacity, USB 3.0 connectivity |
| 3. USB Flash Drive | Used for quick and portable backups of important files, transferring small data sets, and for emergency bootable media. | 64GB capacity, USB 3.0 connectivity |

Software requirements

| Resource | Description | Specification |
| --- | --- | --- |
| 1. Windows operating system | Used in the system development process. Allows the process of coding to be generated accordingly. | Windows 10 Pro or Windows 11 Pro (64-bit). |
| 2. Visual Studio Code | Used for authoring code in a number of programming languages. It will be the primary environment for system development. | Supported Languages namely; HTML, CSS, JavaScript and PHP. Extensions |
| - Browsers | Important for displaying the user interface (frontend) of the system and allowing user interaction during development and testing. | Google Chrome or Microsoft Edge |
| - Microsoft Office | Utilized for detailed system documentation, creating project reports, diagrams and presentations. | Microsoft Word, Excel and PowerPoint |
| - XAMPP Local Webserver | Running and debugging PHP applications locally and is responsible in creation and management of databases for storing application data. | Apache, MySQL and PHP |

# WORK BREAKDOWN STRUCTURE AND GRANT CHART

## Work breakdown structure

The work breakdown structure below is basically a detailed process describing the phases that are required to have a completion of a project. This structure is so important because it ensures one to simply navigate through the project development process and make sure to complete it on time (projectmanager, 2024).

| Phase | Description(activity) | Duration (start time-end time) | Milestones |
| --- | --- | --- | --- |
| Planning | - Conducting feasibility study. - Outlining the goals and scope of the project. - Analysing the existing system and determining its shortcomings. - Establishing the project team and allocating resources. | 1st April 2025- 2nd May 2025 | Proposal document |
| Analysis | - Gathering the information required from the existing system. - Determining what requirements are functional and non-functional. - Making the right technological choices for the new system. - Examining how the system interacts with users. | 2nd JUNE 2025- 20th JUNE 2025 | Requirements specification document |
| Design | - Creating the layout for the user experience and user interface. - Giving the database structure (ERD, schema) a thorough layout. - Creating component designs and system architecture. - Producing comprehensive module specifications and system flowcharts. | 23rd JUNE 2025 to 11th JULY 2025 | Detailed design document |
| Development | - Using HTML, CSS, JavaScript, and PHP to code the system. - Developing real tables and relationships in order to implement the database (MySQL). - Combining various functionality and components. - Carrying out each component unit testing. | 14th JULY 2025 to 15th AUGUST 2025 | Functional system prototype |
| Test and implementation | - Carrying out thorough testing to guarantee that every feature operates as planned. - Carrying out UAT, or user acceptability testing. - Fixing problems and flaws that have been found. - Setting up the system in the intended setting. | 29th JULY 2025 to 15th AUGUST 2025 | Test cases and test plans |
| Final Documentation | - Writing a thorough user manual that explains how the technology works. - Creating technical documentation for upkeep and upcoming improvements. - Creating a report on project closure. - Recording best practices and lessons learned. | 19th AUGUST 2025 to 1st SEPTEMEBR 2025 | User manual |

# GRANTT CHART

One tool used in project management is the Gantt chart. Project and programmer management can more easily sketch out tasks by using it to organize them on a visual timeline. This tool is crucial for examining how the project development has progressed (geeksforgeeks, 2025).

# References

geeksforgeeks, 2025. geeksforgeeks. [Online] 
Available at: https://www.geeksforgeeks.org/what-is-gantt-chart-in-project-management/
[Accessed 10 May 2025].

Olagunju, A., 2024. Academia. [Online] 
Available at: https://www.academia.edu/27849767/The_Benefits_of_Object_oriented_Methodology_for_Software_Development
[Accessed 17 April 2025].

projectmanager, 2024. project manager. [Online] 
Available at: https://www.projectmanager.com/guides/work-breakdown-structure
[Accessed 17 April 2025].